## Slide 1: Quantifying Security Risk
Journey towards more informed decisions under uncertainty
Vilho Westlund – Security Architect

## Slide 2: Known issues regarding current best-practices for risk management.

## Slide 3: Problems with current methodologies:
8,8X
1X
Financial Impact maximum threshold “catastrophic / 4”
was at 500 000€
2024 EU average cost of Data breach
4 400 000€
ENISA threat report 2024

## Slide 4: Problems with current methodologies:
Why single-point and matrix-style risk scales are problematic | 
They hide uncertainty | Assigning a single number or category to a risk (e.g. “4 = high”) pretends the outcome is known or precise. Risk is a range of possible outcomes, not a point.
It blinds decision-makers to tail risk | When the scale tops out (e.g. “4 = catastrophic”), anything worse is invisible.
It hides possible successes for mitigation | Halving the likelihood from 10% to a 5% probability is hidden behind the same ordinal scale statement “ 2 = possible”.
The “matrix” scale steps compress ranges into unmeaningful steps | Rare: 0 – 20%, Unlikely: 20 – 40%... Rare: 0.0… - 1%, Unlikely: 1% - 10%... Green: 0€ - 5k€, Yellow: 5k – 60k, Orange 60K – 100K
Notes: Why single-point and matrix-style risk scales are problematic:
They hide uncertainty
  Assigning a single number or category to a risk (e.g. “4 = high”) pretends the outcome is known or precise. Risk is a range of possible outcomes, not a point.
It blinds decision-makers to tail risk
  When the scale tops out (e.g. “4 = catastrophic”), anything worse is invisible. This leads to risk normalization. A 600 000€ risk is treated the same way as an exposure to 6 000 000€ risk.
It hides possible successes for mitigation
  Halving the risk from a 10% probability to a 5% probability is hidden behind the same likelihood “ 2 = possible”.
The “matrix” scale steps consolidate things to unmeaningful steps
  5 step likelihood scale:
    Rare: 0 – 20%, Unlikely: 20 – 40%...
    Rare: 0.0… - 1%, Unlikely: 1% - 10%...

## Slide 5: CSC Security mission “Reduce the likelihood of material impact due to a security event within the next 3 years”
Notes: Ennen seuraavaa dia: How do we plan to do it?

## Slide 6: CSC Security mission “Reduce the likelihood of material impact due to a security event within the next 3 years” Therefore, we at CSC have commenced the journey to quantify our security risks.
Notes: Ennen seuraavaa dia: How do we plan to do it?

## Slide 7: CSC Security mission “Reduce the likelihood of material impact due to a security event within the next 3 years” Therefore, we at CSC have commenced the journey to quantify our security risks. Likelihoods as “%” for event to take place at least once per year Impact as lower and upper bound expected “€” value
Notes: Ennen seuraavaa dia: How do we plan to do it?

## Slide 8: Objective for risk management at CSC: Integrate the systematic CSC way of risk management into CSC decision making - Why it must be done
Decisions drive value – risk management is only useful if it improves the quality of decisions. Failures, successful attacks, overruns, and compliance issues stem from poor decisions under uncertainty, not from bad luck or external surprises.
Uncertainty is unavoidable – every business decision is made under uncertainty. Ignoring this uncertainty—or managing it through simplistic tools leads to biased and fragile outcomes.

## Slide 9: Objectives for risk management at CSC
Start with the decision – identify specific decisions and embed analysis into the process.
Map and test assumptions – every decision is built on assumptions.
Quantify impact – Gives insight into expected loss, and downside tails—making risk actionable.
Use risk to improve decisions, not document them – replace compliance checklists with tools that inform trade-offs, support scenario planning, or provide probabilistic outcomes.
Educate decision makers, not risk managers – shift focus from building frameworks to building risk literacy among managers. Decision-centric risk management is 80% culture and 20% tools.

## Slide 10: Objectives for risk management at CSC
Start with the decision
Map and test assumptions
Quantify impact
Use risk to improve decisions, not document them
Educate decision makers, not risk managers
Notes: We must have a shared understanding for what the risk is, and therefore what the decision is that we are making.

## Slide 11: Objectives for risk management at CSC
Start with the decision
Map and test assumptions
Quantify impact
Use risk to improve decisions, not document them
Educate decision makers, not risk managers
Notes: If we do not share the understanding for the decision, we will produce totally different estimates for totally different topics.

## Slide 12: Objectives for risk management at CSC
Start with the decision
Map and test assumptions
Quantify impact
Use risk to improve decisions, not document them
Educate decision makers, not risk managers
Notes: Assumptions are the core. They must be communicated clearly and constantly.
We had an assumption that public cloud services are not that often down. However, when looking at the real data, the services have experienced total shutdown nearly annually.

## Slide 13: Objectives for risk management at CSC
Start with the decision
Map and test assumptions
Quantify impact
Use risk to improve decisions, not document them
Educate decision makers, not risk managers
Notes: For Risks: Likelihood for the event is a separate thing. The event may occur. What the impact from that even might be varies in reality. A “once in 20 years” event does not mean it happens regularly every 20 years. It means the event has a 5% probability in any given year.
In probability math this means, that there is 95% chance that the vent does not happen in one year.
A “20-year event” means:
  5% chance in each year
  about 64.2% chance of at least one occurrence over 20 years
not a guarantee of exactly one event every 20 years

## Slide 14: Objectives for risk management at CSC
Start with the decision
Map and test assumptions
Quantify impact
Use risk to improve decisions, not document them
Educate decision makers, not risk managers
Notes: Impact is a separate entity from likelihood. With impact ranges we can model the uncertainty from the event and different scenarios that might evolve from it. X-axis (horizontal) – Impact in euros
  In conservative risk model they are right-skewed:
    Many small losses
    Few very large losses
Y-axis (vertical) – Probability density
  Not probability (likelihood) itself
  Identifies where losses are most concentrated
The lower bound is the minimum credible financial impact if the risk were to occur.
  Does not represent an ideal best-case, but rather a realistic low-end estimate that has some historical or expert justification.
Consider e.g. work time costs – how many persons do you always need for a minimum set of time to resolve even the smaller security events? The upper bound is the credible worst-case financial impact of the risk if it were to materialize.
  Should not be based on fantastical extremes, but on realistic, plausible outcomes even if rare.
  Upper bounds are crucial for capturing tail risk—outcomes that are unlikely but materially damaging.

## Slide 15: Objectives for risk management at CSC
Start with the decision
Map and test assumptions
Quantify impact
Use risk to improve decisions, not document them
Educate decision makers, not risk managers
Notes: Lower bound: 15 000€
Represents a contained phishing incident with minimal external impact. Costs include:
Account reset, MFA re‑enrollment & Investigation (IT admin time, €1k-5k)
Data protection investigation for GDPR compliance (€4.6k–€13.8k equivalent)
Internal reporting & documentation for security/compliance (€3k–€10k)
No external notifications, no client impact, no fraud
Upper bound: 2 200 000€
Represents a phishing‑initiated ransomware/extortion event with business interruption. Costs include:
Incident response & crisis management (€120k–€200k)
System recovery & rebuild (€100k–€600k)
Business interruption losses (lognormal median €750k, mean €1.4M)
Potential ransom payment (25% probability, median ≈€102k, heavy tail possible)
Legal, compliance, and notification costs (GDPR breach notifications, client communications)
Third‑party forensics and monitoring

## Slide 16: Objectives for risk management at CSC
Start with the decision
Map and test assumptions
Quantify impact
Use risk to improve decisions, not document them
Educate decision makers, not risk managers

## Slide 17: Objectives for risk management at CSC
Start with the decision
Map and test assumptions
Quantify impact
Use risk to improve decisions, not document them
Educate decision makers, not risk managers

## Slide 18: Objectives for risk management at CSC
Start with the decision
Map and test assumptions
Quantify impact
Use risk to improve decisions, not document them
Educate decision makers, not risk managers

## Slide 19: How one risk row looks
Description | Likelihood | Lower bound | Upper bound | Expected Loss | Assumption
Successful phishing attack with credential compromise affects service availability | 5 % | 15 000€ | 2 200 000€ | 40 000€ | Lower bound contained phishing incident with minimal external impact. Account reset, MFA re‑enrollment & Investigation (IT admin time, €1k-5k) Data protection investigation for GDPR compliance (€4.6k–€13.8k equivalent) Internal reporting & documentation (€3k–€10k) No external notifications, no client impact, no fraud Upper bound phishing‑initiated ransomware/extortion event with business interruption. Incident response & crisis management (€120k–€200k) System recovery & rebuild (€100k–€600k) Business interruption losses (lognormal median €750k, mean €1.4M) Potential ransom payment (25% probability, median ≈€102k, heavy tail possible) Legal, compliance, and notification costs (GDPR breach notifications, client communications) Third‑party forensics and monitoring

## Slide 20: Transition towards better risk management
The aim is to facilitate informed and better decision-making.
Qualitative methods have their use cases, but they must be more descriptive.
 | From | To
Quant | “If this uncertainty event happens, the financial impact is 3” | “If this uncertainty event happens, the financial impact is between €250k and €2m, most probable around €400k”
Qvali | “This event has the possibility for significant legal impact, with the value of 3” | “Personal responsibilities range from nuisance of attending the court to jail time, most probable a personal fine.

## Slide 21: Studies and source material
What’s Wrong with Risk Matrices – Louise Anthony Cox (2008)
  https://onlinelibrary.wiley.com/doi/abs/10.1111/j.1539-6924.2008.01030.x?msockid=26f99530f81063b600bb80c8f9e762c5
Problems with Risk Matrices Using Ordinal Scales – Michael Krisper (2021)
  https://arxiv.org/pdf/2103.05440
Minimum, most likely, maximum values - Risk academy’s risk registers guide
  https://riskacademy.blog/download/risk-academy-guide-to-risk-registers/
The failure of risk management: Why it’s broken and how to fix it – Douglas Hubbard (2009)
  https://hubbardresearch.com/risk-management-modeling/

## Slide 22: Let’s make better decisions!
Vilho Westlund Security Architect
Vilho.Westlund@csc.fi